[Mostafa Hosny]

[Egypt]

**Monitoring via EVM**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Service** | **Description of Work Done** | **Progress** | **EV=Progress x Planned Budget** | **AC** | **PV-PlannedValue** |
| **EV** |
| Draft mockups | Transformation PSD Mockup files to coding templates | 100.00% | 600 | 600 | 600$ |
| Web design | Start with mockups 10 pages and site structure. Discussion to see if mockups need any edition with the Ok moving forward the actual design | 100.00% | 1200 | 1400 | 1200$ |
| Hosting and maintenance | Ongoing technical support and hosting per e-mail and phone call | 50.00% | 200 | 200 | 400$ |
| Connect patients directly with their doctors | Create chat for any patients to connect with doctors | 33.00% | 400 | 500 | 800$ |
| Testing & deployment | To check don't have any Bugs or error and everything is stable | 0.00% | 0 | 0 | 0 |
| **64.84%** | **2400** | **2700** | **3000** |

**Services Rendered**

**Total Payment Due:** [

**I am accepting PayPal**

**Username: Mostafa Hosny**

**PayPal account:3220 1520 9533**

**PayPal account email address: mustafahosny50@gmail**